**Frame Team Schedule**

|  |
| --- |
| **Goals** |

The goal of the frame team is to create the frame for the club sub. This frame will accommodate all the electronics that need to be contained in the sub. There will be (at least) one testing session dedicated to buoyancy and waterproof testing

|  |
| --- |
| **Winter** |

Week 1 (Dec 17-23) Work on frame design

Week 2 (Dec 24-30) Frame design finalized

Week 3 (Dec 31-Jan 6) Work on manufacturing

Week 4 (Jan 7-13) Finish assembling/manufacturing frame

Week 5 (Jan 14-20) Consult with EE team on connector placement

|  |
| --- |
| **Spring** |

Week 1 (Jan 21-27)

Week 2 (Jan 28-Feb 3)

Week 3 (Feb 4-10)

Week 4 (Feb 11-17)

Week 5 (Feb 18-24) **Have a test-ready vehicle (assemble everything)**

Week 6 (Feb 25-Mar 3) First pool test: test buoyancy, waterproofing, thruster placement

Week 7 (Mar 4-10) Make changes based on testing: may need to waterproof parts still, change thruster placement, add weight etc.

Week 8 (Mar 11-17) More testing and adjustments

Week 9 (Mar 18-24)

Week 10 (Mar 25-31)

Spring Break (Apr 1-7)

Week 11 (Apr 8-14)

Week 12 (Apr 15-21)

Week 13 (Apr 22-28)

Week 14 (Apr 29-May 5)

Week 15 (May 6-12)